**Project Status Report**

MS-CS on Coursera Student Experience: Sentiment and Feedback Analysis and Reporting

**As Of: 2024-09-30**

**Project Status Summary**  Percent Complete: 0%

# (The percent complete here should be the percent completion of the entire project.)

| Scope | Schedule | Cost | Risks | Quality |
| --- | --- | --- | --- | --- |

Schedule: The project is very slightly behind schedule because we had to push our TA meeting back a week which resulted in our sponsor meeting also getting moved back. This should not affect the outcome of the project because there was some leeway for these meetings to occur. We will still have plenty of time to reach our goal of having an MVP by the end of the first semester.

.

# **Work Planned for Last Week**

Meet with sponsor, make project charter.

# **Work Completed Last Week**

Meet with sponsor, make project charter.

# **Work Planned For Next Week**

Plan next sponsor meeting, set up GitHub repo and Jira, and discuss possible project architecture for our first sprint

# **Open Issues**

None

# **Deliverables and Milestones**

| Milestone | WBS | Planned | Forecasted | Actual | Status |
| --- | --- | --- | --- | --- | --- |
| First Sponsor Meeting | - | 2024-09-25 | 2024-09-25 | 2024-09-25 | Completed |
| Determine Project Architecture and First Sprint | - | 2024-10-2 | 2024-10-2 |  | On Schedule |
| Setup Jira and Github | - | 2024-10-2 | 2024-10-2 |  | On Schedule |
| Deliverable | WBS | Planned | Forecasted | Actual | Status |
| Project Charter | - | 2024-09-25 | 2024-09-25 | 2024-09-25 | Completed |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

# **Open Change Requests**

| Change Request Name | Change Request Number | Request Date | Current Status |
| --- | --- | --- | --- |
| None |  |  |  |

# **Key Performance Indicators (KPI's)**

**Schedule** - Project is On Schedule

Schedule Variance (SV): 0 days (fully on schedule)